Executive Summary

Agile-Type Project Methodology Adoption

Table of Contents

Cover Memo ……………………………………………………………….		2

Executive Summary ………………………………………………………		4

Objective

Background

Approach

Summary

Recommendations

Lessons Learned…………………………………………………………………	11

Executive Summary

Agile-Type Project Methodology Adoption

Objective:

This whitepaper serves as a roadmap to assist Customer Communications in identifying the ways adoption of an Agile-type methodology can add value to our work. There are many routes or methodologies an area can follow; this paper provides feedback and comparisons based on actual project experiences.

Customer Communications has been following a variety of Systems Development Life Cycle (SDLC) methodologies, such as Waterfall, Iterative, and Hybrid versions. Leadership is now investigating using an Enterprise approach to increase project accuracy and offer a faster time to market. Agile-type project methodologies are being considered.

Agile Key Objectives:

In short, Scrum in an Agile process used for project development and more specifically, the development of software. Scrum is more of a broad framework applicable for most projects with Aggressive deadlines and complex requirements. Development is the main focus of the Scrum methodology including short iterations or time cycles. In Scrum terminology we call these Sprints which, typically last between 2 and 4 weeks.

- Identify the projects which can develop using Agile Scrum methodology

- Introduce Agile to project team and set platform

- Setup Agile Trac Page (To perform Agile activities)

- Scope of the Project *

  - Indicate what time cycle/sprint you work with

  - Indicate when you have milestones or deadlines

  - Indicate HOW you determine the specific set of requirements to deliver

- Estimates of Work Product and Tasks

  - Where do you register your planning?

  - How do you determine priority?

  - How do you estimate complexity?

  - Do you have daily meetings? (Where do you register them?)

Executive Summary

Agile-Type Project Methodology Adoption

Background:

Customer Communications primarily utilized the  Waterfall methodology until the end of 2014, recently with Texting Infrastructure App Maintenance being a multi implementation project, the project decided to go with Agile Scrum methodology, initiating the utilization of the Trac tool as one of the modes for creating, maintaining and updating tickets from tracking scrum work.

Agile Key Background Benefits:

Gain insight into the realities of Agile Scrum development and how it can benefit area/organization

- Explore the importance of planning, estimation, prioritization and the delivery of discipline for comprehensive agility.

- Learn how agile practices can improve project visibility, productivity, value, quality and reduce overall risk.

Executive Summary

Agile-Type Project Methodology Adoption

Approach:

Texting Infrastructure App Maintenance and Orchestration Communication Information under Customer Communications have planned on going Agile, for this was an intensive research effort for both projects which have gone through several extensive discussions with other, etc. SME’s from these areas have been contacted and recommended a decision of going with the Trac tool which was used by other areas for maintaining and updating agile techniques and approaches. Texting Infrastructure App Maintenance is the first effort and has determined the final decision with the approval of leadership to move forward with Agile instead of Waterfall. The Trac admin was contacted to kick start the process. There were many Plug-ins needing to be installed which  took extended time to gather a clear understanding around what Plug ins are secured and which are not secured. With Texting Infrastructure App Maintenance, the first project to utilize agile more plug ins were installed when compared, the second project to use Agile and Trac, had less plug ins. Agile has provided a standard for upcoming projects and assisted in coming up with a more standard for future projects as well for following the Agile process moving forward.

Agile Key Approach:

There are many advantages to the Agile Scrum Methodology approach:

- The cost is worth the investment.  Has an overhead cost in planning and closing an iteration; within a 2-week time cycle which incurs a cost, however, the, amount of work to be accomplished is worth the investment.

- Consolidates work into bite-sized chunks where the define/build/test cycle has to be concurrent.

- Avoids longer iterations, as there is a tendency for teams to build a more waterfall-like process.

- Includes two weeks of fully focused development time.

- Time Cycle/Sprints provide more opportunities to succeed or fail early. For example, with releases of approximately 90 days, 2-week iterations give team’s time for five “construction” iterations and one “hardening” iteration at the end (see Chapter 13), so there are a number of intermediate checkpoints on the way to the release.

- The 2-week Time Cycle/Sprints rhythm is a natural calendar cycle, easy for all participants to remember.

- Provides ease in Scheduling: “If it’s the second Wednesday, I need to be preparing my demo for Friday.”

- Includes a “Demo day” to occurring every other week, at the exact time and place, allowing key stakeholders to attend.

- Coordinates Time Cycle/Sprints with typical 1- or 2-week vacation cycles, simplifying capacity estimates for the team. Another benefit.

- Supplies velocity which can be measured with accuracy, as well as scope can be adjusted more quickly.

Executive Summary

Agile-Type Project Methodology Adoption

Summary:

Scrum only knows three different roles:

- Product owner (sometimes delegated by a Story owner):

- Determines the functionality of the product

- Determines content, priority, end-date

- Is responsible for the profitability (ROI)

- Functionality and priority can be changed every iteration, as needed accepts the end result (or will not accept)

- Team

- Usually 5-9 people (7 ± 2)

- Multi-disciplinary: developers, testers, designers, etc.

- Team members should be assigned full time with some exceptions (like: database administrator, UNIX specialist)

- Teams organize themselves

- Members only change teams between sprints, never during sprints!

- Scrum master

- Representation of the management to the project

- Responsible for application of the Scrum values and standards

- Supports resolving of impediments

- Takes care of the optimal productivity of the team

- Supports collaboration between several disciplines and roles

- Protects the team from disturbances from outside the team.

Agile Key Summary:

Every time cycle/sprint will typically have the following components, which have an advised duration and are related to the duration of the sprint:

- Sprint Planning

At the end of the sprint the team selects those parts of the product backlog, for which they will commit themselves. These items form the sprint backlog.

- Daily Standup Scrum Meeting

This session is by definition standup, this to prevent it will otherwise simply take too long, 15 minutes maximum would be the advised duration. With this session several unnecessary other meetings should be prevented.

During this session every team member answers the following questions:

  - What did I do yesterday?

  - What will I do today/until tomorrow?

  - Do I see/have impediments?

Everybody interested is welcome to attend, but: only the Scrum master, team members and product owner are allowed to speak.

- Sprint Review

The team presents what it has achieved during the sprint, typically by presenting demonstrations of the new features or product..

- Sprint Retrospective

At the end of the sprint it is suggested to look into possible improvements for the next sprint. This is for the whole team, product owner and Scrum master, customers are allowed to join. Questions like “what will we do differently” or “what should we continue to do” will be answered.

Executive Summary

Agile-Type Project Methodology Adoption

Recommendations/Next Steps:

- Plan in advance if a project is going to go Agile and let the Trac admin know at least 2 weeks in advance that the project is planning to use Agile methodology.

- Discussions about User Stories and tasks have to be occurred as early as possible

- From a planner standpoint it is mandatory to give a rough estimate of hours that the tasks might take as early as possible.

- Sprint retrospective and Sprint time plan (2 weeks – 4 weeks) has to be planned in advance.

- Product owner should start maintaining backlog items.

- Scrum master should be trained with the entire plug ins and changes that needs to be done in Trac for complete maintenance of Project.

Lessons Learned

- Know which Product this project falls under to create a Trac record.

- Check with Defect Coordinator if one can be created

- Add all Plug-Ins with the help of the Defect coordinator or any Lead developer who is part of the project.

- Ask for edit access to the Trac document.

- Modify any code behind the screen to replicate the view, best suitable for the project or team.

- Send invite to the team for Scrum meetings. It should be a daily stand up for about 15 minutes every day from Monday to Friday.

- Scrum should discuss what was accomplished yesterday, what will be accomplished today, and should share any road blocks that is stopping from moving forward.

- People with tasks only should be attending the meetings.

- There should be 1 or 2 hour meetings scheduled at the end of each sprint to go through the lessons learned from completed Sprints and what new stories need to be taken care in new sprints.

- Tickets have to be assigned by the person working on it.

- There could be a new document maintained by the team with the help of the scrum master which explains the stories, tasks and sub tasks in detail.

- It is always suggestible to make a best guess of the points each and every task might take.

- From a planner stand point it will be helpful to maintain a column in the document with Phase. Which explains further as to where does this ticket/task fall in the overall project schedule.

- If a task is not completed in one sprint it has to be changed to the next sprint number and vice versa ( if it is done early the sprint  number can be changed to an earlier sprint number)

- All the tasks should be links to a Parent story number which will be helpful to understand as to where do a task belong to.